# MINISTRY OF EDUCATION AND TRAINING

# FPT UNIVERSITY

Capstone Project Document

In-store Customer Heatmap System

| Group 07 |  |
| --- | --- |
| Group members | Vũ Tấn Huy – SE62172 Đỗ Quốc Cường – SE62573 Nguyễn Quang Tuyến – SE62069 Đinh Hoàng Phúc – SE61768 |
| Supervisor | Lâm Hữu Khánh Phương |
| Ext. Supervisor | N/A |
| Capstone Project code | ICHS |

Ho Chi Minh City, 3th May 2019

Table of Contents

1. Project Information	1

2. Introduction	1

3. Current Situation	2

4. Problem Definition	2

5. Proposed Solution	2

5.1. Feature functions	2

5.2. Advantages and disadvantages	3

6. Functional Requirement	3

7. Role and Responsibilities	3

A.	Software Project Management Plan	3

1.	Problem Definition	3

1.1.	Name of This Capstone Project	3

1.2.	Problem Abstract	3

1.3.	Project Overview	4

2.	Project Organization	4

2.1.	Software Process Model	4

2.2.	Roles and Responsibilities	4

2.3.	Tools and Techniques	4

3.	Project Management Plan	4

3.1.	Software Development Life Cycle	4

3.2.	Phase Detail	4

3.3.	All Meeting Minutes	4

4.	Coding Convention	5

B.	Software Requirement Specification	5

1.	User Requirement Specification	5

2.	System Requirement Specification	6

2.1.	External Interface Requirement	6

2.2.	System Overview Use Case	6

2.3.	List of Use Case	7

3.	Software System Attribute	72

3.1.	Usability	72

3.2.	Reliability	72

3.3.	Availability	72

3.4.	Security	72

3.5.	Maintainability	72

3.6.	Portability	72

3.7.	Performance	72

4.	Conceptual Diagram	72

C.	Software Design Description	72

1.	Design Overview	72

2.	System Architecture Design	72

3.	Component Diagram	72

4.	Detailed Description	72

5.	User Interface Design	72

6.	Database Design	72

7.	Algorithms	72

D.	System Implementation & Test	73

1.	Introduction	73

1.1.	Overview	73

1.2.	Test Approach	73

2.	Database Relationship Diagram	73

2.1.	Physical Diagram	73

2.2.	Data Dictionary	73

3.	Test Plan	73

3.1.	Features to be Tested	73

3.2.	Features not to be Tested	73

4.	Testing Test Case	73

4.1.	Test Case	73

4.2.	....	73

E.	Software User’s Manual	73

1.	Installation Guide	73

1.1.	Hardware Requirement	73

1.2.	Software Requirement	73

2.	User Guide	74

F1.ソフトウェアユーザーマニュアル	74

F.	Appendix	74

# 1. Project Information

- Project name: In-Store Customer Heatmap System

- Project Code: ICHS

- Project Type: Web Application

- Start Date:

- End Date:

# 2. Introduction

In this project, we will introduce a solution in store data analysis. In the current era, information or data is always very important and useful in many fields, especially in analysis.

Our web is using technologies to make data’s analysis easier for users to manage or analyze, in which the camera supports RTSP protocol that supports converting video to the heatmap form shown on screen.

Through this web, along with the features it offers, the team wants to help managers or shop owners have a view of customer’s behavior that they can change their store and make it better.

# 3. Current Situation

Currently, the use of shop's security cameras is simply used for monitoring purposes and when problems arise, the videos will be extracted. This inadvertently wastes the amazing effects that the camera offers. What the current camera offers is just quite difficult to exploit all that data effectively.

Nowadays, when information technology is very popular, AI (Artificial Intelligence) is also one of the things that are very interested. So combining cameras with an AI-based application that helps users to make the most of the benefits of the camera is really a good idea.

# 4. Problem Definition

- Applications included with the camera are usually only used for streaming and video playback.

- Streaming is mainly used for monitoring purposes.

- The extracted videos do not bring much value for analysis.

- Do not bring the most of the benefits that the camera offers.

# 5. Proposed Solution

Our Proposed Solution is to build a system named In-Store Customer Heatmap System (ICHS), a Web application where users can view stream videos in the heatmap mode and people detection mode, can know the density of areas, count the number of people ... from there, based on reports, they are able to make assessments or reasonable changes.

## 5.1. Feature functions

-  Web application: Help user view streaming camera and see customer’s behavior.

- Video streaming: watch real-time streaming camera in website.

- See Detect people on video: see how to detect people in real-time streaming camera.

- See people counting on video: see count the result of people detection.

- See heatmap: see heatmap in real-time streaming video.

- See people analysis: see face analysis in real-time streaming video.

- Preview heatmap in time: see heatmap in each hour.

- Get report: report how many people in each time and how long people stay in each place.

- Web admin: Help admin to manage system.

- Manage account, company, camera... (only for Admin).

-  RTSP server: Get video steaming in camera and analyze it.

- Get camera streaming: use RTSP to take camera view.

- Detect people: detect people and where people are.

- Draw heatmap: base on result of detection and draw heatmap.

- Detect Face: detect face people and get their information.

## 5.2. Advantages and disadvantages

Advantages

Disadvantages

# 6. Functional Requirement

Function requirements of the system are listed as below:

-  User component:

- View Streaming camera.

- View result of detect, heatmap.

- Preview heatmap in time.

- View report.

- Admin component:

- Manage company, store, area, camera.

- RTSP server component:

- Get streaming camera.

- Detect people.

- Draw heatmap.

- Analyze face.

- Save video.

- Upload video in cloud.

# 7. Role and Responsibilities

| No | Full Name | Role | Position | Contact |
| --- | --- | --- | --- | --- |
| 1 | Mr. Lâm Hữu Khánh Phương | Project Manager | Supervisor | phuonglhk@fpt.edu.vn |
| 2 | Vũ Tấn Huy | Developer | Leader | huyvtse62176@fpt.edu.vn |
| 3 | Đỗ Quốc Cường | Developer | Member | cuongdqse62573@fpt.edu.vn |
| 4 | Nguyễn Quang Tuyến | Developer | Member | tuyennqse62069@fpt.edu.vn |
| 5 | Đinh Hoàng Phúc | Developer | Member | phucdhse61768@fpt.edu.vn |

# Software Project Management Plan

## Problem Definition

  - Name of This Capstone Project

-  Official name: In-Store Customer Heatmap System

-  Vietnamese name: Xây dựng biểu đồ nhiệt khách hàng trong cửa hàng

-  Abbreviation: ICHS

  - Problem Abstract

Currently, the use of cameras in shops, stores, ... is extremely common and necessary. Cameras here are often used for observation, management or monitoring. But when technology is growing, we can fully utilize cameras to do more things. With that in mind, the develop team decided to develop a software to do it in the most optimal way.

Based on RTSP protocol, combined with camera and a stable internet connection. An web based application has been made, thanks to the combination of machine learning and algorithms, we can now count the number of people in the store through the video screen,measure store traffic in real time and show on heatmap, the owner/manager also can get some reports from the application ... thereby helping store management more proactive.

  - Project Overview

- 1.3.1 Current Situation

- Problems encountered in this project:

- Face detection range is low.

- People detection is not 100% correct.

- Need a powerful server to load this system.

- Hard to test: base on time and brightness.

- 1.3.2 The Proposed System

- We are focus to use camera as much as possible, make it have more benefit. User can access to view their camera every time everywhere and can see customer density.

- For users:

      - Get store

      - Get area

      - Get camera

      - See streaming camera

      - See people detection

      - See people count

      - See face detection

      - See heatmap on camera

      - See heatmap in time

      - See report

- For Admin:

      - Manage company

      - Manage account

      - Manage store

      - Manage area

      - Manage camera

- For RTSP server:

      - Get streaming camera

      - Detect people

      - Count people

      - Detect face

      - Draw heatmap

      - Save video

      - Upload to cloud

- 1.3.3 Future plans

- Divide face detection to one specific camera and use that camera to count people come in shop/store.

- 1.3.4 Development Environment

- For server

| Windows | Minimum Requirements | Recommended |
| --- | --- | --- |
| Internet Connection | Cable, Wi-Fi (8 Mbps) | Cable, Wi-Fi (16 Mbps) |
| Operating System | Window 7 | Window 10 |
| Computer Processor | Intel® Core i7 1.8GHz | Intel® Core i7 2.50 GHz |
| Computer Memory | 4GB RAM | 8GB RAM |

- For camera

| Requirements |  |
| --- | --- |
| Lens | 2.8 mm @F2.0, horizontal field of view 105.8° |
| Lens Mount | M12 |
| Day& Night | IR cut filter with auto switch |
| Digital noise reduction | 3D DNR |
| IR Range | 30m |
| Image |  |
| Max. Resolution | 1280 × 720 |
| Day/Night Switch | Support auto, scheduled |
| Network |  |
| Network Storage | NAS (NFS, SMB/CIFS) |
| Protocol | RTSP |
| Alarm | Video tampering, network disconnected, IP address conflicted |
| Detections | Motion Detection |
| General Function | Anti-flicker, heartbeat, mirror, password protection, privacy mask, watermark, IP address filter |
| Communication Interface | 1 RJ45 10M/100M self-adaptive Ethernet port |

## Project Organization

  - Software Process Model

- The software process model used in developing is based on the Waterfall model.

- Reasons we choose this:

- RTSP server architecture need to be designed to make it fast as much as possible.

- The requirements are not often change.

  - Roles and Responsibilities

| No | Full name | Role in Group | Responsibilities |
| --- | --- | --- | --- |
| 1 | Lâm Hữu Khánh Phương | Supervisor, Project Manager | - Specify user requirements - Control the development process - Give out technique and business analysis support |
| 2 | Vũ Tấn Huy | Team leader, B.A, Developer, Tester | - Managing process - Designing database - Clarifying requirements - Design architecture - GUI design - Create test plan - Coding - Testing |
| 3 | Đỗ Quốc Cường | Team member, B.A, Developer, Tester | - Clarifying requirements - Prepare documents - GUI design - Coding - Testing |
| 4 | Nguyễn Quang Tuyến | Team member, B.A, Developer, Tester | - Clarifying requirements - Prepare documents - GUI design - Coding - Testing |
| 5 | Đinh Hoàng Phúc | Team member, B.A, Developer, Tester | - Clarifying requirements - Prepare documents - GUI design - Coding - Testing |

  - Tools and Techniques

| Tool | Name / Version |
| --- | --- |
| Web server | Python 3.6.8 |
| Development tool | IntelliJ, IDEA, Visual Code |
| DBMS | MySQL |
| Source control | GitHub |
| Modeling tool | Star UML |
| Document tool | Microsoft Word 2016 |

Table: Tools List

| Technique | Name / version |
| --- | --- |
| Frontend | HTML5, CSS, JavaScript, AngularJS |
| Backend | Java, Spring Boot, Python 3.6.8, Flask-SocketIO, OpenCV, Redis |

Table: Techniques List

## Project Management Plan

  - Software Development Life Cycle

| Phase | Description | Deliverables | Resource needed | Dependencies Constrains | Risks |
| --- | --- | --- | --- | --- | --- |
| Requirements Definition | Collect and analyze requirements | SRS | 14 man-days | N/A | Unclear requirements Lack of experience |
| System and Software design | Design system structure | System architecture | 7 man-days | Depend on SRS and feature in it. | Can’t calculate how fast it can be. |
| Implementation and Unit Testing | Implement the system | Runnable system | 49 man-days | Requirement and system design | Always update system design to improve performance At first, just use webcam to demo |
| System Testing And Setup Camera | Test and fix bug Setup real camera on real store | Test case Safe system | 14 man-days | Runnable system | Hard to setup a place to set camera |
| Operation and Maintenance | Maintain system | The installation, migration, support and maintenance of complete system | 14 man-days | Camera with dynamic port |  |

  - Phase Detail

- 3.2.1 Requirement Definition

| Task | Description | Author |
| --- | --- | --- |
| 1.Collect requirements | Find techniques and software which have similar feature | HuyVT, CuongDQ, TuyenNQ, PhucDH |
| 2.Identify and clarify main functions | Define core main function and how to implement | HuyVT, CuongDQ, TuyenNQ, PhucDH |
| 3.Requirements specification | Breakdown requirements in detail. | HuyVT, CuongDQ, TuyenNQ, PhucDH |
| 4.Requirements validation | Validate requirement | HuyVT, CuongDQ, TuyenNQ, PhucDH |

- 3.2.2 System and Software design

| Task | Description | Author |
| --- | --- | --- |
| 1.Server Architecture Design | Design how server get camera and stream it into website | HuyVT |
| 2.Website Architecture Design | Design how API and website connect and technologies | CuongDQ, TuyenNQ, PhucDH |
| 3.Interface Design | Design UX, UI for website | HuyVT, CuongDQ, TuyenNQ, PhucDH |
| 4.Database Design | Design system data structure and represent it in a database | HuyVT, CuongDQ, TuyenNQ, PhucDH |

- 3.2.3 Implementation and Unit testing

| Task | Description | Author |
| --- | --- | --- |
| 1.Implement server | Create server for get data from camera and use it to detect people and save it in database | HuyVT, TuyenNQ |
| 2.Implement web and API | Make connection between API and website to get data | CuongDQ, TuyenNQ, PhucDH |
| 3.Implememt connection between server and website | Make connection between server and web to get stream camera | HuyVT, CuongDQ |
| 4.Unit testing | Test output of each function and each case meet its design | HuyVT, CuongDQ, TuyenNQ, PhucDH |

- 3.2.4 System Testing and Setup Camera

| Task | Description | Author |
| --- | --- | --- |
| 1.Integration Testing | Test combine all of unit | HuyVT, CuongDQ, TuyenNQ, PhucDH |
| 2.System Testing | Test whole system with main flow and all feature | HuyVT, CuongDQ, TuyenNQ, PhucDH |
| 3.Setup Camera | Set camera in real shop/store | HuyVT, CuongDQ, TuyenNQ, PhucDH |
| 4.Beta Testing | Run system with camera in real shop | HuyVT, CuongDQ, TuyenNQ, PhucDH |

- 3.2.5 Operation and Maintenance

| Task | Description | Author |
| --- | --- | --- |
| 1.Expanding system | Update new features | HuyVT, TuyenNQ |
| 2.Maintain | Maintain system | HuyVT, CuongDQ, TuyenNQ, PhucDH |

  - All Meeting Minutes

All Meeting minutes are contained in folder “Meeting Minutes”.

## Coding Convention

Python: Using to develop RTSP server

- Naming Conventions:

- Variable: using snake case, have meaningful and have separated by underscores.

Ex: current_time, id_camera

- Method: methods should be verb, name is using snake case, have meaningful and easily to understand.

Ex: get_all_camera

- Constants: constants should be uppercase all word and separated by underscores.

Ex: MODEL_NAME

- Using Python code convention from:

https://www.python.org/dev/peps/pep-0008/

# Software Requirement Specification

## 1.User Requirement Specification

### 1.1 Unauthorized User Requirement

Unauthorized user is a person who just can login to use system. They can’t do anything without login. If they want to have an account to login, they must contact admin to be provided. Function Unauthorized user can use:

- Login

### 1.2 Authorized User Requirement

Authorized user is a person who can view profile and update profile. They can change their password if they don’t like old password. Function authorized user can use:

- Logout

- Change Password

- View Profile

- Update Profile

### 1.3 User Requirement

User is a person who use this web to see streaming video camera and see how it detect people and count people. By result that is detected by server, user can see report. Function user can use:

- View store

- View Area

- View Camera

- See People Detection

- View Streaming Camera

- See Face Detection

- See Count People

- View Stream Heatmap

- View Report

- Preview Heatmap in Time

### 1.4 Admin Requirement

Admin is a person who manage all data in database expect report from camera. Function admin can use:

- Manage Company

- Manage Account

- Manage Store

- Manage Area

- Manage Camera

### 1.5 Server Requirement

Server is automatic handler that use frame to detect people, face, count, draw heatmap, save video and upload to cloud. Server will automatic upload to cloud video in 00:00. Function server can use:

- Get Streaming By RTSP

- Detect People

- Detect Face

- Draw Heatmap

- Count People

- Draw Heatmap in Time

- Upload Cloud

- Save Video

## 2.System Requirement Specification

- 2.1 External Interface Requirement

- 2.1.1 User Interface

    - Website GUI should be simple, clear and use primary language is English.

    - Color is easily to watch in night or day.

- 2.1.2 Hardware Requirement

    - Camera must be IP Camera and has supports RTSP.

- 2.1.3 Software Interface

    - Web application: Chromes, Firefox.

- 2.1.1 Communication Protocol

    - Use RTSP (Real Time Streaming Protocol) for communication between camera and RTSP server.

    - Use socket-IO for communication between web and RTSP server.

    - Use HTTP for communication between web and API.

- 2.2 System Overview Use Case

Figure 2- System Overview Use Case Diagram

  - List of Use Case

<Admin> Overview Use Case

Figure 3- <Admin>Overview Use Case Diagram

##### <Admin> Admin Login

Figure 4- <Admin> Admin Login

| USE CASE – UC_01 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | 01 | Use Case Version | 1.0 |
| Use Case Name | Admin Login |  |  |
| Author | PhucDH |  |  |
| Date | 25/06/2019 | Priority |  |
| Actor: - Admin Summary: - This use case allows the admin login to the system. Goal: - Admin logged in to the system. Triggers: - Admin clicks “Login” button. - Admin sends the login command. Preconditions: - Admin at “Login” page. Post Conditions: - Success: Admin login to the system. - Fail: System displays error message. Main Success Scenario: Step; Actor Action; System Response. 1; Admin goes to Login page by clicking “Login” button.; System requires information: - Username: text input. - Password: text input.. 2; Admin inputs information and clicks “Login” button.; System validates the information and displays confirmation message.. Alternative: N/A. Exceptions: No; Cause; System Response. 1; Network problem.; System displays “Login failed!” message.. 2; Username is blank.; System displays “Please input Username” message.. 3; Password is blank.; System displays “Please input Password” message.. Relationships: N/A. Business Rules: - After logged in, system redirect to Admin page. - A notification pop-up when admin login success. - System must ensure has no duplicate user. - Password must be in rage of 6 – 30 characters. |

Table - <Admin> Admin Login

##### <Admin> Admin Logout

Figure 5- <Admin> Admin Logout

| USE CASE – UC_02 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | 02 | Use Case Version | 1.0 |
| Use Case Name | Admin Logout |  |  |
| Author | PhucDH |  |  |
| Date | 25/06/2019 | Priority |  |
| Actor: - Admin Summary: - This use case allows the admin logout from application. Goal: - Admin logout from the system. Triggers: - Admin clicks Settings button. - Admin clicks “Log Out” button. - Admin sends the logout command. Preconditions: - Admin login success. Post Conditions: - Success: Admin logout from system. - Fail: System displays error message. Main Success Scenario: Step; Actor Action; System Response. 1; Admin clicks “Log Out” button.; System displays dialog with “You want to log out?” message.. 2; Admin clicks “Yes” button.; Admin logout from the system.. Alternative: N/A. Exception: No; Actor Action; System Response. 1; Admin clicks “Cancel” button.; Close the dialog.. Relationships: N/A. Business Rules: - After logout from the system, system return Login page. - Admin can login with another account. |

Table - <Admin> Admin Logout

##### <Admin> View Company

Figure 6- <Admin> View Company

| USE CASE – UC_03 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | 03 | Use Case Version | 1.0 |
| Use Case Name | View Company |  |  |
| Author | PhucDH |  |  |
| Date | 25/06/2019 | Priority |  |
| Actor: - Admin Summary: - This use case allows the admin to view all companies in system. Goal: - Admin view all companies in the system. Triggers: - Admin clicks “Company” button. - Admin sends view company command. Preconditions: - Admin login success. Post Conditions: - Success: Admin view all companies in system. - Fail: System displays error message. Main Success Scenario: Step; Actor Action; System Response. 1; Admin clicks “Company” button in Home page.; System displays the “Company” page and shows companies.. Alternative: N/A. Exception: N/A. Relationships: Extend from “Admin Login” use case. Business Rules: N/A. |

Table - <Admin> View Company

##### <Admin> Add Company

Figure 7- <Admin> Add Company

| USE CASE – UC_04 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | 04 | Use Case Version | 1.0 |
| Use Case Name | Add Company |  |  |
| Author | PhucDH |  |  |
| Date | 25/06/2019 | Priority |  |
| Actor: - Admin Summary: - This use case allows the admin to add company. Goal: - Admin add new company. Triggers: - Admin clicks “Add Company” button. - Admin sends add company command. Preconditions: - Admin login success. - Admin is at “Company” page. Post Conditions: - Success: Admin add company successfully. - Fail: System displays error message. Main Success Scenario: Step; Actor Action; System Response. 1; Admin clicks “Add Company” button.; System displays “Add Company” page. Page contains 3 text fields and requires information : - Company Name: text input - Company Address: text input - Company Phone Number: text input. 2; Admin inputs information and clicks “Ok” button; System displays message “Add Company Successfully !”. Alternative: N/A. Exception: No; Actor Action; System Response. 1; Admin clicks “Cancel” button.; Back to Company page.. 2; Company Name is blank.; System displays “Please input Company Name” message.. 3; Company Address is blank.; System displays “Please input Company Address” message.. 4; Company Phone Number is blank.; System displays “Please input Company Phone Number” message.. Relationships: Extend from “View Company” use case. Business Rules: - After add new company to the system, admin return to Company page. |

Table - <Admin> Add Company

##### <Admin> Edit Company

Figure 7- <Admin> Edit Company

| USE CASE – UC_05 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | 05 | Use Case Version | 1.0 |
| Use Case Name | Edit Company |  |  |
| Author | PhucDH |  |  |
| Date | 25/06/2019 | Priority |  |
| Actor: - Admin Summary: - This use case allows the admin to edit company. Goal: - Admin edit existing company. Triggers: - Admin clicks “Edit Company” button. - Admin sends edit company command. Preconditions: - Admin login success. - Admin is at “Company” page. Post Conditions: - Success: Admin edit company successfully. - Fail: System displays error message. Main Success Scenario: Step; Actor Action; System Response. 1; Admin clicks “Edit Company” button.; System displays “Edit Company” page. Page contains 3 text fields and requires information: - Company Name: text input - Company Address: text input - Company Phone Number: text input. 2; Admin inputs information and clicks “Ok” button; System displays message “Edit Company Successfully !”. Alternative: N/A. Exception: No; Actor Action; System Response. 1; Admin clicks “Cancel” button.; Back to Company page.. 2; Company Name is blank.; System displays “Please input Company Name” message.. 3; Company Address is blank.; System displays “Please input Company Address” message.. 4; Company Phone Number is blank.; System displays “Please input Company Phone Number” message.. Relationships: Extend from “View Company” use case. Business Rules: - After edit company, admin return to Company page. |

Table - <Admin> Edit Company

##### <Admin> Delete Company

Figure 8- <Admin> Delete Company

| USE CASE – UC_06 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | 06 | Use Case Version | 1.0 |
| Use Case Name | Delete Company |  |  |
| Author | PhucDH |  |  |
| Date | 25/06/2019 | Priority |  |
| Actor: - Admin Summary: - This use case allows the admin to delete company. Goal: - Admin delete existing company. Triggers: - Admin clicks “Delete Company” button. - Admin sends delete company command. Preconditions: - Admin login success. - Admin is at “Company” page. Post Conditions: - Success: Admin delete company successfully. - Fail: System displays error message. Main Success Scenario: Step; Actor Action; System Response. 1; Admin clicks “Delete Company” button.; System displays “Do you want to delete this company?” message.. 2; Admin clicks “Ok” button; System removes the company from Company page.. Alternative: N/A. Exception: No; Actor Action; System Response. 1; Admin clicks “Cancel” button.; Back to Company page.. Relationships: Extend from “View Company” use case. Business Rules: - After delete company, admin return to Company page. |

Table - <Admin> Delete Company

##### <Admin> View Accounts In Company

Figure 9- <Admin> View Accounts In Company

| USE CASE – UC_07 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | 07 | Use Case Version | 1.0 |
| Use Case Name | View Accounts In Company |  |  |
| Author | PhucDH |  |  |
| Date | 25/06/2019 | Priority |  |
| Actor: - Admin Summary: - This use case allows the admin to view all accounts in one company. Goal: - Admin view all accounts in the chosen company. Triggers: - Admin clicks “View Account” button. - Admin sends view account command. Preconditions: - Admin login success. - Admin is at the chosen company page. Post Conditions: - Success: Admin view all accounts in chosen company. - Fail: System displays error message. Main Success Scenario: Step; Actor Action; System Response. 1; Admin clicks “View Account” button in Home page.; System displays the “Account” page and shows all accounts in the chosen company.. Alternative: N/A. Exception: N/A. Relationships: Extend from “View Company” use case. Business Rules: N/A. |

Table - <Admin> View Accounts In Company

##### <Admin> Add Account

Figure 10- <Admin> Add Account

| USE CASE – UC_08 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | 08 | Use Case Version | 1.0 |
| Use Case Name | Add Account |  |  |
| Author | PhucDH |  |  |
| Date | 25/06/2019 | Priority |  |
| Actor: - Admin Summary: - This use case allows the admin to add new account to company. Goal: - Admin add new account. Triggers: - Admin clicks “Add Account” button. - Admin sends add account command. Preconditions: - Admin login success. - Admin is at “Account” page. Post Conditions: - Success: Admin add account successfully. - Fail: System displays error message. Main Success Scenario: Step; Actor Action; System Response. 1; Admin clicks “Add Account” button.; System displays “Add Account” page. Page contains 5 text fields, 2 checkboxes and requires information: - User Name: text input - Password: text input - Full Name: text input - Email: text input - Gender: checkbox - Phone Number: text input - Role: checkbox. 2; Admin inputs information and clicks “Ok” button; System displays message “Add Account Successfully !”. Alternative: N/A. Exception: No; Actor Action; System Response. 1; Admin clicks “Cancel” button.; Back to Account page.. 2; Username is blank.; System displays “Please input Username” message.. 3; Password is blank.; System displays “Please input Password” message.. 4; Fullname is blank.; System displays “Please input Fullname” message.. 5; Email is blank.; System displays “Please input Email” message.. 6; Phone Number is blank.; System displays “Please input Phone Number” message.. 7; Username hase been used.; System displays “This username has been used” message.. Relationships: Extend from “View Accounts In Company” use case. Business Rules: - After add new account to the company, admin return to Account page. |

Table - <Admin> Add Account

##### <Admin> Edit Account

Figure 11- <Admin> Edit Account

| USE CASE – UC_09 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | 09 | Use Case Version | 1.0 |
| Use Case Name | Edit Account |  |  |
| Author | PhucDH |  |  |
| Date | 25/06/2019 | Priority |  |
| Actor: - Admin Summary: - This use case allows the admin to edit account. Goal: - Admin edit existing account. Triggers: - Admin clicks “Edit Account” button. - Admin sends edit account command. Preconditions: - Admin login success. - Admin is at “Account” page. Post Conditions: - Success: Admin edit account successfully. - Fail: System displays error message. Main Success Scenario: Step; Actor Action; System Response. 1; Admin clicks “Edit Account” button.; System displays “Edit Account” page. Page contains 5 text fields, 2 checkboxes and requires information: - User Name: text input - Password: text input - Full Name: text input - Email: text input - Gender: checkbox - Phone Number: text input - Role: checkbox. 2; Admin inputs information and clicks “Ok” button; System displays message “Edit Account Successfully !”. Alternative: N/A. Exception: No; Actor Action; System Response. 1; Admin clicks “Cancel” button.; Back to Account page.. 2; Username is blank.; System displays “Please input Username” message.. 3; Password is blank.; System displays “Please input Password” message.. 4; Fullname is blank.; System displays “Please input Fullname” message.. 5; Email is blank.; System displays “Please input Email” message.. 6; Phone Number is blank.; System displays “Please input Phone Number” message.. 7; Username has been used.; System displays “This username has been used” message.. Relationships: Extend from “View Accounts In Company” use case. Business Rules: - After edit account, admin return to Account page. |

Table - <Admin> Edit Account

##### <Admin> Delete Account

Figure 12- <Admin> Delete Account

| USE CASE – UC_10 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | 10 | Use Case Version | 1.0 |
| Use Case Name | Delete Account |  |  |
| Author | PhucDH |  |  |
| Date | 25/06/2019 | Priority |  |
| Actor: - Admin Summary: - This use case allows the admin to delete account. Goal: - Admin delete existing account. Triggers: - Admin clicks “Delete Account” button. - Admin sends delete account command. Preconditions: - Admin login success. - Admin is at “Account” page. Post Conditions: - Success: Admin delete account successfully. - Fail: System displays error message. Main Success Scenario: Step; Actor Action; System Response. 1; Admin clicks “Delete Account” button.; System displays “Do you want to delete this account ?” message.. 2; Admin clicks “Ok” button; System removes the account from Account page.. Alternative: N/A. Exception: No; Actor Action; System Response. 1; Admin clicks “Cancel” button.; Back to Account page.. Relationships: Extend from “View Accounts in Company” use case. Business Rules: - After delete account, admin return to Account page. |

Table - <Admin> Delete Account

##### <Admin> View Store

Figure 13- <Admin> View Store

| USE CASE – UC_11 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | 11 | Use Case Version | 1.0 |
| Use Case Name | View Store |  |  |
| Author | PhucDH |  |  |
| Date | 25/06/2019 | Priority |  |
| Actor: - Admin Summary: - This use case allows the admin to view all store in company that the chosen account is allowed to view. Goal: - Admin view all stores of user within the limits allowed by the admin. Triggers: - Admin clicks “Store” button. - Admin sends view store command. Preconditions: - Admin login success. - Admin is at the chosen account page. Post Conditions: - Success: Admin view all stores. - Fail: System displays error message. Main Success Scenario: Step; Actor Action; System Response. 1; Admin clicks “Store” button in Account page.; System displays the “Store” page and shows stores.. Alternative: N/A. Exception: N/A. Relationships: Extend from “View Accounts In Company” use case. Business Rules: N/A. |

Table - <Admin> View Store

##### <Admin> Add Store

Figure 14- <Admin> Add Store

| USE CASE – UC_12 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | 12 | Use Case Version | 1.0 |
| Use Case Name | Add Store |  |  |
| Author | PhucDH |  |  |
| Date | 25/06/2019 | Priority |  |
| Actor: - Admin Summary: - This use case allows the admin to add store. Goal: - Admin add new store. Triggers: - Admin clicks “Add Store” button. - Admin sends add store command. Preconditions: - Admin login success. - Admin is at “Store” page. Post Conditions: - Success: Admin add store successfully. - Fail: System displays error message. Main Success Scenario: Step; Actor Action; System Response. 1; Admin clicks “Add Store” button.; System displays “Add Store” page. Page contains 3 text fields and requires information: - Store Name: text input - Store Address: text input - Store Phone Number: text input. 2; Admin inputs information and clicks “Ok” button; System displays message “Add Store Successfully !”. Alternative: N/A. Exception: No; Actor Action; System Response. 1; Admin clicks “Cancel” button.; Back to Store page.. 2; Store Name is blank.; System displays “Please input Store Name” message.. 3; Store Address is blank.; System displays “Please input Store Address” message.. 4; Store Phone Number is blank.; System displays “Please input Store Phone Number” message.. Relationships: Extend from “View Store” use case. Business Rules: - After add new store, admin return to Store page. |

Table - <Admin> Add Store

##### <Admin> Edit Store

Figure 15- <Admin> Edit Store

| USE CASE – UC_13 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | 13 | Use Case Version | 1.0 |
| Use Case Name | Edit Store |  |  |
| Author | PhucDH |  |  |
| Date | 25/06/2019 | Priority |  |
| Actor: - Admin Summary: - This use case allows the admin to edit store. Goal: - Admin edit existing store. Triggers: - Admin clicks “Edit Store” button. - Admin sends edit store command. Preconditions: - Admin login success. - Admin is at “Store” page. Post Conditions: - Success: Admin edit store successfully. - Fail: System displays error message. Main Success Scenario: Step; Actor Action; System Response. 1; Admin clicks “Edit Store” button.; System displays “Edit Store” page. Page contains 3 text fields and requires information: - Store Name: text input - Store Address: text input - Store Phone Number: text input. 2; Admin inputs information and clicks “Ok” button; System displays message “Edit Store Successfully !”. Alternative: N/A. Exception: No; Actor Action; System Response. 1; Admin clicks “Cancel” button.; Back to Store page.. 2; Store Name is blank.; System displays “Please input Store Name” message.. 3; Store Address is blank.; System displays “Please input Store Address” message.. 4; Store Phone Number is blank.; System displays “Please input Store Phone Number” message.. Relationships: Extend from “View Store” use case. Business Rules: - After edit store , admin return to Store page. |

Table - <Admin> Edit Store

##### <Admin> Delete Store

Figure 16- <Admin> Delete Store

| USE CASE – UC_14 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | 14 | Use Case Version | 1.0 |
| Use Case Name | Delete Store |  |  |
| Author | PhucDH |  |  |
| Date | 25/06/2019 | Priority |  |
| Actor: - Admin Summary: - This use case allows the admin to delete store. Goal: - Admin delete existing store. Triggers: - Admin clicks “Delete Store” button. - Admin sends delete store command. Preconditions: - Admin login success. - Admin is at “Store” page. Post Conditions: - Success: Admin delete store successfully. - Fail: System displays error message. Main Success Scenario: Step; Actor Action; System Response. 1; Admin clicks “Delete Store” button.; System displays “Do you want to delete this store?” message.. 2; Admin clicks “Ok” button; System removes the store from Store page.. Alternative: N/A. Exception: No; Actor Action; System Response. 1; Admin clicks “Cancel” button.; Back to Store page.. Relationships: Extend from “View Store” use case. Business Rules: - After delete store, admin return to Store page. |

Table - <Admin> Delete Store

##### <Admin> View Area

Figure 17- <Admin> View Area

| USE CASE – UC_15 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | 15 | Use Case Version | 1.0 |
| Use Case Name | View Area |  |  |
| Author | PhucDH |  |  |
| Date | 25/06/2019 | Priority |  |
| Actor: - Admin Summary: - This use case allows the admin to view all areas in one store. Goal: - Admin view all areas in the chosen store. Triggers: - Admin clicks “Area” button. - Admin sends view area command. Preconditions: - Admin login success. - Admin is at the chosen store page. Post Conditions: - Success: Admin view all areas. - Fail: System displays error message. Main Success Scenario: Step; Actor Action; System Response. 1; Admin clicks “Area” button in Store page.; System displays the “Area” page and shows areas.. Alternative: N/A. Exception: N/A. Relationships: Extend from “View Store” use case. Business Rules: N/A. |

Table - <Admin> View Area

##### <Admin> Add Area

Figure 18- <Admin> Add Area

| USE CASE – UC_16 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | 16 | Use Case Version | 1.0 |
| Use Case Name | Add Area |  |  |
| Author | PhucDH |  |  |
| Date | 25/06/2019 | Priority |  |
| Actor: - Admin Summary: - This use case allows the admin to add area to store. Goal: - Admin add new area to store. Triggers: - Admin clicks “Add Area” button. - Admin sends add area command. Preconditions: - Admin login success. - Admin is at “Area” page. Post Conditions: - Success: Admin add area successfully. - Fail: System displays error message. Main Success Scenario: Step; Actor Action; System Response. 1; Admin clicks “Add Area” button.; System displays “Add Area” page. Page contains 2 text fields and requires information: - Area Floor: text input - Area Name: text input. 2; Admin inputs information and clicks “Ok” button; System displays message “Add Area Successfully !”. Alternative: N/A. Exception: No; Actor Action; System Response. 1; Admin clicks “Cancel” button.; Back to Area page.. 2; Area Floor is blank.; System displays “Please input Area Floor” message.. 3; Area Name is blank.; System displays “Please input Area Name” message.. Relationships: Extend from “View Area” use case. Business Rules: - After add new area, admin return to Area page. |

Table - <Admin> Add Area

##### <Admin> Edit Area

Figure 19- <Admin> Edit Area

| USE CASE – UC_17 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | 17 | Use Case Version | 1.0 |
| Use Case Name | Edit Area |  |  |
| Author | PhucDH |  |  |
| Date | 25/06/2019 | Priority |  |
| Actor: - Admin Summary: - This use case allows the admin to edit area. Goal: - Admin edit existing area. Triggers: - Admin clicks “Edit Area” button. - Admin sends edit area command. Preconditions: - Admin login success. - Admin is at “Area” page. Post Conditions: - Success: Admin edit area successfully. - Fail: System displays error message. Main Success Scenario: Step; Actor Action; System Response. 1; Admin clicks “Edit Area” button.; System displays “Edit Area” page. Page contains 2 text fields and requires information: - Area Floor: text input - Area Name: text input. 2; Admin inputs information and clicks “Ok” button; System displays message “Edit Area Successfully !”. Alternative: N/A. Exception: No; Actor Action; System Response. 1; Admin clicks “Cancel” button.; Back to Area page.. 2; Area Floor is blank.; System displays “Please input Area Floor” message.. 3; Area Name is blank.; System displays “Please input Area Name” message.. Relationships: Extend from “View Area” use case. Business Rules: - After edit area , admin return to Area page. |

Table - <Admin> Edit Area

##### <Admin> Delete Area

Figure 20- <Admin> Delete Area

| USE CASE – UC_18 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | 18 | Use Case Version | 1.0 |
| Use Case Name | Delete Area |  |  |
| Author | PhucDH |  |  |
| Date | 25/06/2019 | Priority |  |
| Actor: - Admin Summary: - This use case allows the admin to delete one area. Goal: - Admin delete existing area. Triggers: - Admin clicks “Delete Area” button. - Admin sends delete area command. Preconditions: - Admin login success. - Admin is at “Area” page. Post Conditions: - Success: Admin delete area successfully. - Fail: System displays error message. Main Success Scenario: Step; Actor Action; System Response. 1; Admin clicks “Delete Area” button.; System displays “Do you want to delete this area?” message.. 2; Admin clicks “Ok” button; System removes the area from Area page.. Alternative: N/A. Exception: No; Actor Action; System Response. 1; Admin clicks “Cancel” button.; Back to Area page.. Relationships: Extend from “View Area” use case. Business Rules: - After delete area, admin return to Area page. |

Table - <Admin> Delete Area

##### <Admin> View Camera

Figure 21- <Admin> View Camera

| USE CASE – UC_19 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | 19 | Use Case Version | 1.0 |
| Use Case Name | View Camera |  |  |
| Author | PhucDH |  |  |
| Date | 25/06/2019 | Priority |  |
| Actor: - Admin Summary: - This use case allows the admin to view all cameras in one area. Goal: - Admin view all cameras in the chosen area. Triggers: - Admin clicks “Camera” button. - Admin sends view camera command. Preconditions: - Admin login success. - Admin is at the chosen area page. Post Conditions: - Success: Admin view all cameras. - Fail: System displays error message. Main Success Scenario: Step; Actor Action; System Response. 1; Admin clicks “Camera” button in Area page.; System displays the “Camera” page and shows cameras.. Alternative: N/A. Exception: N/A. Relationships: Extend from “View Area” use case. Business Rules: N/A. |

Table - <Admin> View Camera

##### <Admin> Add Camera

Figure 22- <Admin> Add Camera

| USE CASE – UC_20 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | 20 | Use Case Version | 1.0 |
| Use Case Name | Add Camera |  |  |
| Author | PhucDH |  |  |
| Date | 25/06/2019 | Priority |  |
| Actor: - Admin Summary: - This use case allows the admin to add camera to area. Goal: - Admin add new camera to area. Triggers: - Admin clicks “Add Camera” button. - Admin sends add camera command. Preconditions: - Admin login success. - Admin is at “Camera” page. Post Conditions: - Success: Admin add camera successfully. - Fail: System displays error message. Main Success Scenario: Step; Actor Action; System Response. 1; Admin clicks “Add Camera” button.; System displays “Add Camera” page. Page contains 3text fields and requires information: - Camera IP: text input - Camera Account: text input - Camera Password: text input. 2; Admin inputs infomation and clicks “Ok” button; System displays message “Add Camera Successfully !”. Alternative: N/A. Exception: No; Actor Action; System Response. 1; Admin clicks “Cancel” button.; Back to Camera page.. 2; Camera IP is blank.; System displays “Please input Camera IP” message.. 3; Camera Account is blank.; System displays “Please input Camera Account” message.. 4; Camera Password is blank.; System displays “Please input Camera Password” message.. Relationships: Extend from “View Camera” use case. Business Rules: - After add new camera, admin return to camera page. |

Table - <Admin> Add Camera

##### <Admin> Edit Camera

Figure 23- <Admin> Edit Camera

| USE CASE – UC_21 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | 21 | Use Case Version | 1.0 |
| Use Case Name | Edit Camera |  |  |
| Author | PhucDH |  |  |
| Date | 25/06/2019 | Priority |  |
| Actor: - Admin Summary: - This use case allows the admin to edit camera. Goal: - Admin edit existing camera. Triggers: - Admin clicks “Edit Camera” button. - Admin sends edit camera command. Preconditions: - Admin login success. - Admin is at “Camera” page. Post Conditions: - Success: Admin edit camera successfully. - Fail: System displays error message. Main Success Scenario: Step; Actor Action; System Response. 1; Admin clicks “Edit Camera” button.; System displays “Edit Camera” page. Page contains 3text fields and requires information: - Camera IP: text input - Camera Account: text input - Camera Password: text input. 2; Admin inputs information and clicks “Ok” button; System displays message “Edit Camera Successfully !”. Alternative: N/A. Exception: No; Actor Action; System Response. 1; Admin clicks “Cancel” button.; Back to Camera page.. 2; Camera IP is blank.; System displays “Please input Camera IP” message.. 3; Camera Account is blank.; System displays “Please input Camera Account” message.. 4; Camera Password is blank.; System displays “Please input Camera Password” message.. Relationships: Extend from “View Area” use case. Business Rules: - After edit camera, admin return to Camera page. |

Table - <Admin> Edit Camera

##### <Admin> Delete Camera

Figure 24- <Admin> Delete Camera

| USE CASE – UC_22 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | 22 | Use Case Version | 1.0 |
| Use Case Name | Delete Camera |  |  |
| Author | PhucDH |  |  |
| Date | 25/06/2019 | Priority |  |
| Actor: - Admin Summary: - This use case allows the admin to delete one camera. Goal: - Admin delete existing camera. Triggers: - Admin clicks “Delete Camera” button. - Admin sends delete area command. Preconditions: - Admin login success. - Admin is at “Camera” page. Post Conditions: - Success: Admin delete camera successfully. - Fail: System displays error message. Main Success Scenario: Step; Actor Action; System Response. 1; Admin clicks “Delete Camera” button.; System displays “Do you want to delete this camera?” message.. 2; Admin clicks “Ok” button; System removes the camera from Camera page.. Alternative: N/A. Exception: No; Actor Action; System Response. 1; Admin clicks “Cancel” button.; Back to Camera page.. Relationships: Extend from “View Camera” use case. Business Rules: - After delete camera, admin return to Camera page. |

Table - <Admin> Delete Camera

<User> Overview Use Case

Figure 25- <User> Overview Use Case Diagram

##### <User>  User Login

Figure 26- <User> User Login

| USE CASE – UC_23 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | 23 | Use Case Version | 1.0 |
| Use Case Name | User Login |  |  |
| Author | PhucDH |  |  |
| Date | 25/06/2019 | Priority |  |
| Actor: - User Summary: - This use case allows the user login to the system. Goal: - User logged in to the system. Triggers: - User clicks “Login” button. - User sends the login command. Preconditions: - User at “Login” page. Post Conditions: - Success: User login to the system. - Fail: System displays error message. Main Success Scenario: Step; Actor Action; System Response. 1; User goes to Login page by clicking “Login” button.; System requires information: - Username: text input. - Password: text input.. 2; User inputs information and clicks “Login” button.; System validates the information and displays confirmation message.. Alternative: N/A. Exceptions: No; Cause; System Response. 1; Network problem.; System displays “Login failed!” message.. 2; Username is blank.; System displays “Please input Username” message.. 3; Password is blank.; System displays “Please input Password” message.. Relationships: N/A. Business Rules: - After logged in, system redirect to Home page. - A notification pop-up when user login success. - System must ensure has no duplicate user. - Password must be in rage of 6 – 30 characters. |

Table - <User> User Login

##### <User> User Logout

Figure 27- <User> User Logout

| USE CASE – UC_24 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | 24 | Use Case Version | 1.0 |
| Use Case Name | User Logout |  |  |
| Author | PhucDH |  |  |
| Date | 25/06/2019 | Priority |  |
| Actor: - User Summary: - This use case allows the user logout from application. Goal: - User logout from the system. Triggers: - User clicks Settings button. - User clicks “Log Out” button. - User sends the logout command. Preconditions: - User login success. Post Conditions: - Success: User logout from system. - Fail: System displays error message. Main Success Scenario: Step; Actor Action; System Response. 1; User clicks “Log Out” button.; System displays dialog with “You want to log out?” message.. 2; User clicks “Yes” button.; User logout from the system.. Alternative: N/A. Exception: No; Actor Action; System Response. 1; User clicks “Cancel” button.; Close the dialog.. Relationships: N/A. Business Rules: - After logout from the system, system return Login page. - User can login with another account. |

Table - <User> User Logout

##### <User> View Store

Figure 28- <User> View Store

| USE CASE – UC_25 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | 25 | Use Case Version | 1.0 |
| Use Case Name | View Store |  |  |
| Author | PhucDH |  |  |
| Date | 25/06/2019 | Priority |  |
| Actor: - User Summary: - This use case allows the user to view all store in company that user is allowed to view. Goal: - User view all stores within the limits allowed by the admin. Triggers: - User clicks “Store” button. - User sends view store command. Preconditions: - User login success. Post Conditions: - Success: User view all stores. - Fail: System displays error message. Main Success Scenario: Step; Actor Action; System Response. 1; User clicks “Store” button in Home page.; System displays the “Store” page and shows stores.. Alternative: N/A. Exception: N/A. Relationships: Extend from “User Login” use case. Business Rules: N/A. |

Table - <User> View Store

##### <User> View Area

Figure 29- <User> View Area

| USE CASE – UC_26 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | 26 | Use Case Version | 1.0 |
| Use Case Name | View Area |  |  |
| Author | PhucDH |  |  |
| Date | 25/06/2019 | Priority |  |
| Actor: - User Summary: - This use case allows the user to view all areas in one store. Goal: - User view all areas in the chosen store. Triggers: - User clicks “Area” button. - User sends view area command. Preconditions: - User login success. - User is at the chosen store page. Post Conditions: - Success: User view all areas. - Fail: System displays error message. Main Success Scenario: Step; Actor Action; System Response. 1; User clicks “Area” button in Store page.; System displays the “Area” page and shows areas.. Alternative: N/A. Exception: N/A. Relationships: Extend from “View Store” use case. Business Rules: N/A. |

Table - <User> View Area

##### <User> View Camera

Figure 30- <User> View Camera

| USE CASE – UC_27 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | 27 | Use Case Version | 1.0 |
| Use Case Name | View Camera |  |  |
| Author | PhucDH |  |  |
| Date | 25/06/2019 | Priority |  |
| Actor: - User Summary: - This use case allows the user to view all cameras in one area. Goal: - User view all cameras in the chosen area. Triggers: - User clicks “Camera” button. - User sends view camera command. Preconditions: - User login success. - User is at the chosen area page. Post Conditions: - Success: User view all cameras. - Fail: System displays error message. Main Success Scenario: Step; Actor Action; System Response. 1; User clicks “Camera” button in Area page.; System displays the “Camera” page and shows cameras.. Alternative: N/A. Exception: N/A. Relationships: Extend from “View Area” use case. Business Rules: N/A. |

Table - <User> View Camera

##### <User> View Streaming Camera

Figure 31- <User> View Streaming Camera

| USE CASE – UC_28 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | 28 | Use Case Version | 1.0 |
| Use Case Name | View Streaming Camera |  |  |
| Author | PhucDH |  |  |
| Date | 25/06/2019 | Priority |  |
| Actor: - User Summary: - This use case allows the user to view the streaming video from the selected camera. Goal: - User view streaming video from camera. Triggers: - User clicks the “Detail” button of the camera. - User sends view streaming camera command. Preconditions: - User login success. - User is at “Camera” page. Post Conditions: - Success: User view streaming camera. - Fail: System displays error message. Main Success Scenario: Step; Actor Action; System Response. 1; User clicks “Detail” button of the camera in the Camera page.; System displays the “Camera Detail” page and shows streaming video.. Alternative: N/A. Exception: N/A. Relationships: Extend from “View Camera” use case. Business Rules: N/A. |

Table - <User> View Streaming Camera

##### <User> See Object Detection

Figure 32- <User> See Object Detection

| USE CASE – UC_29 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | 29 | Use Case Version | 1.0 |
| Use Case Name | See Object Detection |  |  |
| Author | PhucDH |  |  |
| Date | 25/06/2019 | Priority |  |
| Actor: - User Summary: - This use case allows the user to see the object detection in streaming video from the selected camera. Goal: - User see object detection in streaming video. Triggers: - User clicks the switch button in streaming video page. - User sends see object detection command. Preconditions: - User login success. - User is at “Camera Detail” page. Post Conditions: - Success: User see count people. - Fail: System displays error message. Main Success Scenario: Step; Actor Action; System Response. 1; User clicks “Object Detection” in Camera Detail page.; System displays the video with count people.. Alternative: N/A. Exception: N/A. Relationships: Extend from “View Camera” use case. Business Rules: N/A. |

Table - <User> View Streaming Camera

##### <User> See Count People

Figure 33- <User> See Count People

| USE CASE – UC_30 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | 30 | Use Case Version | 1.0 |
| Use Case Name | See Count People |  |  |
| Author | PhucDH |  |  |
| Date | 25/06/2019 | Priority |  |
| Actor: - User Summary: - This use case allows the user to see the people counting in streaming video from the selected camera. Goal: - User see count people in streaming video. Triggers: - User clicks the switch button in streaming video page. - User sends see count people command. Preconditions: - User login success. - User is at ”Camera” page. Post Conditions: - Success: User view streaming camera. - Fail: System displays error message. Main Success Scenario: Step; Actor Action; System Response. 1; User clicks “Object Detection” in Camera Detail page.; System displays the video with count people.. Alternative: N/A. Exception: N/A. Relationships: Extend from “View Camera” use case. Business Rules: N/A. |

Table - <User> View Streaming Camera

##### <User> View Report

Figure 34- <User> View Report

| USE CASE – UC_31 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | 31 | Use Case Version | 1.0 |
| Use Case Name | View Report |  |  |
| Author | PhucDH |  |  |
| Date | 25/06/2019 | Priority |  |
| Actor: - User Summary: - This use case allows the user to view the streaming video from the selected camera. Goal: - User view streaming video from camera. Triggers: - User clicks the thumbnail of the camera. - User sends view streaming camera command. Preconditions: - User login success. - User is at ”Camera” page. Post Conditions: - Success: User view streaming camera. - Fail: System displays error message. Main Success Scenario: Step; Actor Action; System Response. 1; User clicks thumbnail of the selected camera in Camera page.; System displays the selected camera page and shows streaming video.. Alternative: N/A. Exception: N/A. Relationships: Extend from “View Camera” use case. Business Rules: N/A. |

Table - <User> View Streaming Camera

##### <User> View Heatmap

Figure 35- <User> View Heatmap

| USE CASE – UC_32 |  |  |  |
| --- | --- | --- | --- |
| Use Case No. | 32 | Use Case Version | 1.0 |
| Use Case Name | View Heatmap |  |  |
| Author | PhucDH |  |  |
| Date | 25/06/2019 | Priority |  |
| Actor: - User Summary: - This use case allows the user to view the streaming video from the selected camera. Goal: - User view streaming video from camera. Triggers: - User clicks the thumbnail of the camera. - User sends view streaming camera command. Preconditions: - User login success. - User is at “Camera” page. Post Conditions: - Success: User view streaming camera. - Fail: System displays error message. Main Success Scenario: Step; Actor Action; System Response. 1; User clicks thumbnail of the selected camera in Camera page.; System displays the selected camera page and shows streaming video.. Alternative: N/A. Exception: N/A. Relationships: Extend from “View Camera” use case. Business Rules: N/A. |

Table - <User> View Streaming Camera

## 3.Software System Attribute

  - Usability

- All the texts, labels must be written in English.

- User and Admin should need less than 1 day of training to be able to use this system.

  - Reliability

- Camera always send image to server

- User and Admin should need less than 1 day of training to be able to use this system.

## Conceptual Diagram

# Software Design Description

## Design Overview

## System Architecture Design

## Component Diagram

## Detailed Description

## User Interface Design

## Database Design

## Algorithms

# System Implementation & Test

## Introduction

  - Overview

  - Test Approach

## Database Relationship Diagram

  - Physical Diagram

  - Data Dictionary

## Test Plan

  - Features to be Tested

  - Features not to be Tested

## Testing Test Case

  - Test Case

  - ....

# Software User’s Manual

## Installation Guide

  - Hardware Requirement

  - Software Requirement

## User Guide

# F1.ソフトウェアユーザーマニュアル

# Appendix